# Meeting Minutes

**Team Number:** 1  
**Team Name:** Group 1  
**Team Member Names:** Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez

**Meeting 1 Date:** 2024/07/22  
**Meeting 2 Date:** 2024/07/29

**Meeting 3 Date:** 2024/08/05

### Team Meetings and Activities

|  |  |  |  |
| --- | --- | --- | --- |
| Meeting minutes notes | Record all meeting notes and manage related documentation | Akinwale Akindiya | 2024/08/02 ~ 2024/08/06 |
| Final testing | Debug and ensure all test cases are functioning correctly | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | 2024/08/02 ~ 2024/08/06 |
| Agile/Scrum discussion | Document and update Scrum progress using Excel weekly | Akinwale Akindiya | 2024/08/02 ~ 2024/08/06 |
| PowerPoint slides | Capture screenshots and update slides | Akinwale Akindiya | 2024/08/02 ~ 2024/08/06 |
| JUnit testing | Complete final phase of the project with JUnit testing | Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | 2024/07/24 ~ 2024/08/06 |
| Documents check | Ensure all project documents are complete | Akinwale Akindiya | 2024/08/03 ~ 2024/08/06 |
| API testing | Conduct API testing using Postman and Swagger | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | 2024/07/25 ~ 2024/08/01 |

### Agenda For Next Meeting

1. Confirm that all project tasks are completed by 2024/08/06, as the final due date is 2024/08/10.
2. Provide detailed updates on Scrum discussion points.
3. Ensure everyone is clear on their roles for the presentation day.
4. Verify completion of API testing using Postman and Swagger; ensure JUnit testing is finalized.
5. Double-check for any missing documents and continue working on PowerPoint slides.