# Scrum Discussion Point Top of Form

| **Task** | **Priority** | **Principal** | **Status** | **Starts** | **Ends** | **Comments** |
| --- | --- | --- | --- | --- | --- | --- |
| Decide the URL | P0 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/13 | 2024/07/25 | Using <https://zplusgame.com/> |
| Assign Work Area | P1 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/13 | 2024/07/22 |  |
| Meeting Notes | P0 | Akinwale Akindiya | Done | 2024/07/20 | 2024/08/08 | Once every week |
| Scrum Discussion Points | P0 | Akinwale Akindiya | Done | 2024/07/20 | 2024/08/08 | Once every week |
| Project Main Management | P0 | Aman Shrivastav | Done | 2024/07/20 | 2024/08/08 |  |
| Create Main in GitHub | P0 | Aman Shrivastav | Done | 2024/07/20 | 2024/07/25 | Need to paste the GitHub URL |
| Create Branch in GitHub | P0 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/25 | 2024/07/29 | Everyone should create their own branch |
| Manual Testing | P1 | Akinwale Akindiya, Aman Shrivastav | Done | 2024/07/25 | 2024/07/29 | Testing must include more than 10 functions |
| Automation Testing | P1 | Akinwale Akindiya, Aman Shrivastav | Done | 2024/07/25 | 2024/07/29 | Testing must include more than 11 functions |
| Selenium Script (Auto) | P1 | Akinwale Akindiya, Aman Shrivastav | Done | 2024/07/25 | 2024/07/29 | Also need the documentation |
| JUnit/Mockito Test Cases | P1 | Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/26 | 2024/08/08 |  |
| Swagger Documents | P2 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/26 | 2024/08/08 | Need to do the screenshots |
| API Testing | P0 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/07/27 | 2024/08/03 | Need to use Postman |
| Manual Testing Document | P0 | Akinwale Akindiya, Aman Shrivastav | Done | 2024/07/29 | 2024/07/30 |  |
| PPT Slides | P3 | Akinwale Akindiya | Done | 2024/08/04 | 2024/08/08 |  |
| Final Test | P3 | Akinwale Akindiya, Aman Shrivastav, Ujas Vaghani, Bryan Ayala Sanchez | Done | 2024/08/04 | 2024/08/08 |  |

Bottom of Form